PROJECT DOCUMENTATION

Global Complaint Resolution Agent

AMD Developer Hackathon 2026

# 1. Team

| Name | Handle | Role |
| --- | --- | --- |
| Ezekiel Samuel | samkiel | Team Lead (frontend) |
| Zabdiel Anyaogu | Fwesh | Team Member (frontend) |
| Emmanuel Oluyemi | KingdomDev | Team Member (backend) |

# 2. Project Overview

Name: Redress

Most people who have a legitimate complaint against a bank, telco, utility provider, landlord, or government agency have no idea how to formally escalate it. They either give up, send an ineffective email, or don't know which regulatory body to contact. This agent solves that.

The product is a web-based conversational AI agent. A user describes their problem in plain language. The agent asks targeted clarifying questions, drafts a professionally structured complaint letter, identifies the correct channel and regulatory body for that country and sector, and if the first complaint goes unanswered, generates an escalation letter to the relevant regulator. It works globally, across any country and any sector.

# 3. Hackathon Track

- Track: AI Agents & Agentic Workflows

- Hackathon: AMD Developer Hackathon on lablab.ai

- Build phase: May 4-10, 2026

- LLM Provider: AMD Developer Cloud (required)

# 4. Agent Flow

The agent operates in three distinct stages:

## Stage 1: Understand

- User describes their complaint in free-form text

- Agent identifies complaint type (banking, telecom, utility, housing, government, etc.)

- Agent identifies country from context or asks

- Agent asks 2-3 targeted clarifying questions (dates, amounts, reference numbers, prior contact attempts)

## Stage 2: Draft

- Agent generates a professionally formatted complaint letter

- Letter includes: complainant details, recipient details, clear description of the issue, what resolution is being requested, deadline for response

- Letter is displayed on screen and available as a downloadable PDF

- User can request edits through chat

## Stage 3: Escalate

- If user says the complaint was ignored or rejected, the agent activates escalation mode

- Agent identifies the relevant regulatory body for that sector and country

- Agent fetches regulator contact details via web search tool

- Agent generates a second letter addressed to the regulator, referencing the original complaint

- PDF output available for the escalation letter as well

# 5. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | Web app, mobile-responsive |
| Auth | Django rest framework (simplejwt) | Google or email login |
| Database | MongoDB | Complaint history per user |
| Agent / LLM | AMD Developer Cloud API | Required for hackathon |
| Web Search Tool | Tavily or AMD-compatible search | Fetch regulator contacts live |
| PDF Generation | React-PDF or Puppeteer | Client-side or server-side |
| Deployment | Vercel | Frontend + API routes |

# 6. Core Features (MVP)

- Conversational chat UI (multi-turn, back and forth with agent)

- Complaint type and country detection

- Clarifying question flow before letter generation

- Complaint letter generation (on screen + PDF download)

- Escalation letter generation when initial complaint is ignored

- Live regulator contact lookup via web search tool

- User auth with saved complaint history

- Mobile-responsive design

## Out of Scope for MVP

- Direct email sending (user copies and sends manually)

- Multi-language support (English only for now)

- Native mobile app

- Paid tiers or billing

# 7. 6-Day Build Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1 (May 5) | Setup + Architecture | Repo, Next.js scaffold, AMD API connected, auth working |
| Day 2 (May 6) | Agent Core | Multi-turn chat, complaint type detection, clarifying questions |
| Day 3 (May 7) | Letter Generation | Draft letter rendered on screen, edit via chat |
| Day 4 (May 8) | PDF + Escalation | PDF download, escalation flow, regulator lookup |
| Day 5 (May 9) | History + Polish | Saved complaints, UI polish, mobile check |
| Day 6 (May 10) | Demo + Submit | Demo video, submission, final testing |

# 8. Judging Criteria Alignment

| Criterion | How We Address It |
| --- | --- |
| Model integration effectiveness | AMD LLM drives all agent reasoning, tool use, and multi-turn logic |
| Clarity of presentation | Clean chat UI, clear letter output, visible agent reasoning steps |
| Impact and practical value | Solves a universal problem, works globally, immediately usable |

# 9. Key Resources

- Hackathon page: https://lablab.ai/ai-hackathons/amd-developer

- Team page: https://lablab.ai/ai-hackathons/amd-developer/team-samkiel

- AMD Developer Cloud: https://developer.amd.com/amd-developer-cloud/

- Prize pool: $10,000 + AMD Radeon AI PRO R9700 GPU

- Free credits: $100 AMD Developer Cloud credits on signup

Team SAMKIEL  |  AMD Developer Hackathon 2026